FORNSICAI PROJECT STATUS REPORT Date: 04 June 2026

Project Name: ForensicAI – AI Powered Digital Investigation & Digital Forensics Platform

Developed Using: • FastAPI Backend • PostgreSQL Database • React Frontend • Tailwind CSS • JWT Authentication • AI-Based Evidence Analysis

==================================================== PHASE 1 - BACKEND DEVELOPMENT ====================================================

## 1. Authentication Module

✓ User Registration ✓ User Login ✓ Password Hashing ✓ JWT Token Generation ✓ Role-Based User Management

Roles Implemented: • Admin • Investigator • Student

User ID Generation: • ADM-2026-001 • INV-2026-001 • STU-2026-001

==================================================== 2. Case Management Module ====================================================

Completed:

✓ Create Case API ✓ Store Case Details ✓ Assign Investigator ✓ Priority Assignment ✓ Case Status Management ✓ List All Cases

Fields:

• Case ID • Case Title • Case Type • Description • Investigator • Priority • Status • Created Date

Current Case IDs:

• PAS3-20260604104740 • PAS3-20260604113727 • CASE-2026-003 • CASE-2026-004

==================================================== 3. Evidence Management ====================================================

Completed:

✓ Upload Evidence ✓ Store Evidence ✓ SHA256 Hash Generation ✓ File Metadata Extraction

Metadata Extracted:

• File Name • File Size • MIME Type

Supported: • Images • Documents • Digital Files

==================================================== 4. AI Evidence Analysis ====================================================

Completed:

✓ Evidence Type Detection ✓ Risk Classification ✓ Findings Generation ✓ Recommendations Generation

Current Output Example:

Evidence Type: Image

Risk Level: Medium

Findings: Image evidence detected.

Recommendations: • Preserve original evidence • Verify metadata • Maintain chain of custody

==================================================== 5. Findings Module ====================================================

Completed:

✓ Findings Stored in PostgreSQL ✓ Findings Retrieval API ✓ Risk Level Tracking

==================================================== 6. PDF Report Generation ====================================================

Completed:

✓ Automatic PDF Report Creation

Report Contains:

• Case Details • Evidence Details • SHA256 Hash • AI Findings • Recommendations

Current Status: ✓ reports folder working ✓ PDF generated successfully

==================================================== 7. Chain of Custody ====================================================

Completed:

✓ Add Custody Entry ✓ Officer Name ✓ Location ✓ Timestamp ✓ Action Taken ✓ Remarks

Example:

Officer: Jeetendar

Action: Evidence Collected

Location: Cyber Lab

==================================================== 8. Investigation Timeline ====================================================

Completed:

✓ Evidence Uploaded ✓ Custody Events ✓ Timeline Summary

Example:

Evidence Uploaded Evidence Collected Evidence Collected

Timeline API: ✓ Working

==================================================== 9. PostgreSQL Database ====================================================

Current Tables:

✓ users ✓ cases ✓ evidence ✓ findings ✓ custody

Database Status: ✓ Stable

==================================================== PHASE 2 - FRONTEND DEVELOPMENT ====================================================

## 1. Cyber Login Page

✓ Dark Cyber Theme ✓ User ID Login ✓ Password Login ✓ Role Selection ✓ Create Account Link

==================================================== 2. Registration Page ====================================================

✓ Student Registration ✓ Investigator Registration ✓ User ID Generation ✓ Success Messages

==================================================== 3. Admin Dashboard ====================================================

Completed:

✓ Cyber Theme Layout ✓ Sidebar Navigation ✓ Statistics Cards ✓ User Count ✓ Investigator Count

Dashboard Sections:

✓ Dashboard ✓ User Management ✓ Cases ✓ Evidence ✓ Reports

==================================================== 4. User Management ====================================================

Completed:

✓ Create Investigator ✓ Create Student ✓ User List ✓ Delete User

Working Examples:

INV-2026-001 INV-2026-002 STU-2026-001 STU-2026-002

==================================================== 5. Case Management UI ====================================================

Completed:

✓ Create Case Form ✓ Investigator Assignment Dropdown ✓ Priority Selection ✓ Existing Cases Table ✓ Live Case Loading

==================================================== CURRENT PROJECT STATUS ====================================================

Backend Completion: 85%

Frontend Completion: 55%

Overall Project: Approximately 70% Complete

==================================================== NEXT DEVELOPMENT PHASE ====================================================

Phase 3 – Investigator Portal

To Be Developed Next:

- Investigator Dashboard

- Assigned Cases Only

- Evidence Upload from Investigator Portal

- AI Findings View

- Download Reports

- Timeline View

- Case Progress Tracking

Future Phases:

• Student Dashboard • Evidence Viewer • Analytics Dashboard • AI Chat Assistant • OCR Analysis • EXIF Metadata Analysis • Advanced Digital Forensics Toolkit • Real-Time Notifications

==================================================== CURRENT PROJECT HEALTH ====================================================

Backend: Stable Database: Stable Authentication: Stable Case Management: Stable Evidence Upload: Stable Report Generation: Stable Frontend: Stable

Overall Status: PROJECT SUCCESSFULLY PROGRESSING READY FOR INVESTIGATOR DASHBOARD DEVELOPMENT