# Daily Progress Report –ForensicAI Project

Date: 02 June 2026

## Project Title: ForensicAI – AI-Powered Digital Forensics Investigation Assistant

## Objective

To develop an AI-enabled Digital Forensics platform for evidence management, chain of custody tracking, forensic analysis, report generation, and investigation workflow automation using AI Agents.

## Technology Stack Finalized

- Frontend: React + TypeScript

- Backend: Python FastAPI

- Database: PostgreSQL

- AI Framework: OpenAI Agents SDK

- Vector Database: ChromaDB

- Authentication: JWT

- File Storage: Local Storage (Development Phase)

- Deployment Target: AWS / Google Cloud

## Work Completed Today

### 1. Development Environment Setup

- Python virtual environment configured.

- PostgreSQL database installed and connected successfully.

- OpenAI API integration configured.

- Project structure designed and implemented.

- Required Python packages installed and verified.

### 2. Authentication Module

Successfully developed and tested:

- User Registration API

- User Login API

- Password Hashing

- JWT Token Generation

- Database User Storage

Status: Completed and Tested

### 3. Case Management Module

Implemented:

- Case Model

- Case Schema

- Case API Structure

- Case Creation Endpoint

- Case Listing Endpoint

Status: Initial implementation completed.

### 4. Evidence Management Module

Successfully developed:

- Evidence Upload API

- File Storage Mechanism

- SHA256 Hash Generation

- Evidence Metadata Storage

- Database Integration

Status: Successfully Tested

### 5. Digital Forensics Integrity Validation

Evidence integrity verification implemented through:

- SHA256 Hash Calculation

- Hash Storage

- Future Integrity Verification Support

Example Output: SHA256: 4a543244946b5d050d6d2d4055c698eab2acef90a9ec6e4c4d599cdf653671f3

Status: Successfully Tested

### 6. Debugging and Issue Resolution

Resolved:

- FastAPI Routing Issues

- Module Import Errors

- PostgreSQL Driver Issues

- bcrypt Compatibility Issues

- Package Dependency Issues

- Project Structure Configuration

## Current Project Status

| Module | Status |
| --- | --- |
| Environment Setup | Completed |
| Authentication | Completed |
| User Management | Completed |
| PostgreSQL Integration | Completed |
| Evidence Upload | Completed |
| SHA256 Integrity Engine | Completed |
| Case Management | In Progress |
| Chain of Custody | Planned |
| AI Evidence Analysis | Planned |
| Report Generation | Planned |
| Multi-Agent Framework | Planned |

## Planned Tasks for Next Session

### Chain of Custody Module

- Custody Database Model

- Custody APIs

- Evidence Tracking

- Investigator Actions Logging

### AI Evidence Analyzer

- OpenAI Agent Integration

- Metadata Extraction

- EXIF Analysis

- File Classification

- Automated Findings Generation

### Forensic Report Generator

- PDF Report Generation

- Investigation Summary Creation

- Evidence Summary Generation

## Key Achievement

Successfully established the core foundation of the ForensicAI platform, including authentication, evidence management, and forensic hash-based integrity verification. The project is now ready to transition from infrastructure development to AI-powered forensic analysis capabilities.